B.Sc. DEGREE EXAMINATION, NOVEMBER 2015.

III YEAR — V SEMESTER

Major Paper XII— OPERATIONS RESEARCH-II

Time : 3 hours	    Max. Marks : 60

SECTION A — (10 × 1 = 10 marks)

Answer any TEN questions.

- What is duality in LPP?

- Write down the Mathematical formulation of dual in LPP.

- Write the dual of the following LPP

Min Z = 4 x1 + 6 x2 + 18 x3

S.to     x1+3 x2 ≥ 3

X2 + 2 x3   ≥   5

X1, x2, x3 ≥ 0

- Write any 2 methods of finding an Initial Basic Feasible Solution in Transportation Problem.

- Define Unbalanced Transportation Problem.

- Give the mathematical formulation of Assignment Problem.

- Define PERT.

- What is travelling salesman problem?

- Write any 2 Fulkerson’s rules for constructing a project Network.

- Draw the Network for the project whose activities are given below.

Activities   	A	B   C	D     E    F   G  H  I      J         K

Predecessor   	-    	-     -	A     B    B   C  D  E   H,I      F,G

- Name any 2 types of Replacement Policies.

- Define Money Value

SECTION B — (5 × 4 = 20 marks)

Answer any FIVE questions.

- Explain the theory of Dual Simplex Algorithm.

- Obtain an IBFS to the following Transportation Problem using North West Corner Rule.

|  | A | B | C | D | E | SUPPLY |
| --- | --- | --- | --- | --- | --- | --- |
| P | 2 | 11 | 10 | 3 | 7 | 4 |
| Q | 1 | 4 | 7 | 2 | 1 | 8 |
| R | 3 | 9 | 4 | 8 | 12 | 9 |
| DEMAND | 3 | 3 | 4 | 5 | 6 |  |

- Define 	(i)  slack variable 	(ii)  surplus variable.

- Consider the problem of assigning five jobs to five persons. The assignment costs are given as follows.

JOBS

|  | 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- | --- |
| A | 8 | 4 | 2 | 6 | 1 |
| B | 0 | 9 | 5 | 5 | 4 |
| C | 3 | 8 | 9 | 2 | 6 |
| D | 4 | 3 | 1 | 0 | 3 |
| E | 9 | 5 | 8 | 9 | 5 |

Determine  the Optimum assignment schedule.

- Distinguish between CPM and PERT.

- Determine the Critical Path of the Project given below:

Activity       1-2    1-3    1-5    2-3      2-4      3-4      3-5     3-6      4-6      5-6

Duration

[P.T.O.]

(in weeks)     8       7       12     4          10       3          5        10        7         4

- A Machine owner finds from his past records that the costs per year of maintaining a  machine whose purchase price is Rs.6000 are as given below :

Year     		   1	   2	   3	   4	   5	   6

Maintenance

Cost  (Rs.)		1000	1200	1400	1800	2300	2800

Resale Value(Rs.)	3000	1500	750	375	200	200

Determine at what age is replacement due?

SECTION C — (3 × 10 = 30 marks)

Answer any THREE questions.

- Use Duality to solve the following LPP.

Min Z = 2 x1 + 2 x2

S.to    2x1 + 4 x2  ≥ 1

-x1 – 2 x2 ≤ -1

2 x1  + x2  ≥ 1

x1 , x2 ≥ 0

- Solve the Transportation Problem.

|  | 1 | 2 | 3 | 4 | Supply |
| --- | --- | --- | --- | --- | --- |
| I | 21 | 16 | 25 | 13 | 11 |
| II | 17 | 18 | 14 | 23 | 13 |
| III | 32 | 27 | 18 | 41 | 19 |
| Demand | 6 | 10 | 12 | 15 |  |

- Solve the following travelling salesman problem so as to minimize the cost per cycle.

|  | A | B | C | D | E |
| --- | --- | --- | --- | --- | --- |
| A | - | 3 | 6 | 2 | 3 |
| B | 3 | - | 5 | 2 | 3 |
| C | 6 | 5 | - | 6 | 4 |
| D | 2 | 2 | 6 | - | 6 |
| E | 3 | 3 | 4 | 6 | - |

- A project consists of the following activities and time estimates :

- Draw the network

- What is the probability that the project will be completed in 27 days?

| Activity | Least time (days) | Greatest time (days) | Most likely time (days) |
| --- | --- | --- | --- |
| 1 - 2 | 3 | 15 | 6 |
| 2 - 3 | 2 | 14 | 5 |
| 1 - 4 | 6 | 30 | 12 |
| 2 - 5 | 2 | 8 | 5 |
| 2 - 6 | 5 | 17 | 11 |
| 3 - 6 | 3 | 15 | 6 |
| 4 - 7 | 3 | 27 | 9 |
| 5 - 7 | 1 | 7 | 4 |
| 6 - 7 | 2 | 8 | 5 |

- Let the value of the money be 10% per year and suppose that machine A is replaced after every 3 years whereas machine B is replaced after every six year.

The yearly cost of both machines are given as under

| Age | 1 | 2 | 3 | 4 | 5 | 6 |
| --- | --- | --- | --- | --- | --- | --- |
| MachineA | 1000 | 200 | 400 | 1000 | 200 | 400 |
| MachineB | 1700 | 100 | 200 | 300 | 400 | 500 |

Determine Which machine should be purchased?