B.Sc. DEGREE EXAMINATION, APRIL 2017.

III YEAR — VI SEMESTER

ELECTIVE PAPER III —  OPERATIONS RESEARCH

Time : 3 hours	                                                                                                               Max. Marks : 75

SECTION A — (10 × 2 = 20 marks)

Answer any TEN questions.

- Write the mathematical formulation of LPP.

- Define Optimal solution.

- Define Objective function.

- Write the Characteristics of canonical form.

- Define Degeneracy transportation problem.

- Define balanced and unbalanced assignment problem.

- Define Total elapsed time.

- Define Idle time.

- Define critical path.

- Define Optimistic time estimate.

- Define artificial variable.

- Define No passing rule.

SECTION B — (5 × 5 = 25 marks)

Answer any FIVE questions.

- Explain Main phases of OR.

- Solve the following LPP by simplex method: Minimize z=8x1 – 2x2

- Find IBFS by using North-West corner rule

supply

| 2 | 11 | 10 | 3 | 7 |
| --- | --- | --- | --- | --- |
| 1 | 4 | 7 | 2 | 1 |
| 3 | 9 | 4 | 8 | 12 |

4

8

9

Demand        3       3        4        5        6

- Find the sequence that minimizes the total elapsed time required to complete the following tasks on the machines in the order   1-2-3 .  Find also the minimum total elapsed time (hrs) and the idle times on the machines.

Task                 	A			B		C		D		E			F			G

Time on

Machine 1        	3			8		7		4		9			8			7

Machine 2        	4			3		2		5		1			4			3

Machine 3        	6			7	 	5	   11		5			6		   12

[P.T.O.]

- Draw the network ,  find the critical path and determine the expected standard deviation of the  completion time.

Activity 	        1 – 2 		1 – 3 	 1 – 4 		 2 – 4 	  2 – 5  	3 – 5 	  4 – 5

a		    			 2	  	 	   3	  		 4  	  	     8	   		6	   		   2	         2

m		    			 4	  		   4	  		 5	  			 9	  		 8	  		   3	         5

b		     			 5	   		   6	   		 6	  			11	   12	   	      4	         7

- Solve the assignment problem:                             Jobs

1		2		3		4		5

A   8		4		2		6		1

B	0		9		5		5		4

C	3		8		9		2		6

D	4		3		1		0		3

E	9		5		8		9		5

- List out  the differences  between CPM and PERT.

SECTION C — (3× 10 = 30 marks)

Answer any THREE questions.

- Apply graphical method to solve the LPP.

Minimize z = x1-2x2.

Sub to   -x1+  x2≤ 1

6x1+4x2≥24

0≤x1≤5    and    2≤ x2≤4

- Using Big-M method to solve        Minimize z = x1 -2x2

Sub to  -2x1+   x2≥1

-3x1+2x2≤6

x1+x2≥6    and    x1x2≥0.

- Find the optimal transportation cost of the following matrix using least cost method for finding the critical solution.

Market                       Available

| 4 | 1 | 2 | 6 | 9 | 100 |
| --- | --- | --- | --- | --- | --- |
| 6 | 4 | 3 | 5 | 7 | 120 |
| 5 | 2 | 6 | 4 | 8 | 120 |

Requirements    40        50       70       90        90

- Solve the following sequencing problem giving an optimal solution if passing is not allowed.

Machines

M1	 	M2	 M3 	  M4

A		13	  	8	 	 7	     14

Jobs     B		12	  	6	 	 8	     19

C 	 9		    7	 	 8	     15

D 	 8		    5		 6	     15

- Draw the network,   find critical path, project duration and floats from the following activities.

Activity     : 1 – 2 		1 – 3     1 – 5 		2 – 3 		2 – 4 	3 – 4 	  3 – 5     3 – 6 	    4 – 6 	    5 – 6

Duration

(in weeks)   :     8             7         12	           4	          10       3          5            10           7            4

-------------------