B.Sc.  DEGREE EXAMINATION, APRIL  2018.

III YEAR  V SEMESTER

Core Elective - Paper I  -RESOURCE MANAGEMENT TECHNIQUES

Time : 3 Hours								Max. Marks :75

SECTION A – (10 × 2 = 20 marks)

(Q. NO. 1-12)Answer any TEN questions

- What is the role of OR in decision making?

- What are the two fundamental conditions in the basis of Simplex Method?

- What is unbalanced transportation problem?

- What is an assignment problem?

- Define sequencing problem.

- Write any four assumptions in sequencing problems.

- Define the following (i) Zero sum game (ii) Two person  zero sum game

- State the rule of Dominance?

- What is the difference between CPM and PERT

- What are the time estimates in PERT network.

- What is Resource Scheduling?

- Write the general mathematical formulation of LPP.

SECTION B – (5 × 5 = 25 marks)

(Q. NO. 13-19)Answer any FIVE questions

- Write the procedure for solving a LPP using Graphical Method.

- Solve the transportation problem with unit transportation cost in rupees and units

of demand and supply as given below.

|  | D1 | D2 | D3 | D4 | Supply |
| --- | --- | --- | --- | --- | --- |
| S1 | 10 | 13 | 11 | 8 | 65 |
| S2 | 9 | 12 | 12 | 10 | 44 |
| S3 | 13 | 9 | 11 | 9 | 41 |
| Demand | 60 | 40 | 55 | 45 |  |

- A marketing manager has 5 salesman and 5 districts. The sales per month for each

sales man are given below in hundred of Rupees.

|  | A | B | C | D | E |
| --- | --- | --- | --- | --- | --- |
| 1 | 32 | 38 | 40 | 28 | 40 |
| 2 | 40 | 24 | 28 | 21 | 36 |
| 3 | 41 | 27 | 33 | 30 | 37 |
| 4 | 22 | 38 | 41 | 36 | 36 |
| 5 | 29 | 33 | 40 | 35 | 39 |

Find the optimal assignment of the salesmen to various sales districts resulting in

maximum sales.

- Explain the algorithm for 2xn game with example.

- A project schedule has the following characteristics

| Activity | 1-2 | 1-3 | 2-4 | 3-4 | 3-5 | 4-9 | 5-6 | 5-7 | 6-8 | 7-8 | 8-10 | 9-10 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Time | 4 | 1 | 1 | 1 | 6 | 5 | 4 | 8 | 1 | 2 | 5 | 7 |

Construct a network and

- Compute the earliest and latest time for each event

- Solve the following LPP by graphical method

Max Z= 3x1+5x2

Subject to the constraints

x1+2x2 ≤ 2000

2x1+x2 ≤ 2000

[P.T.O.]

x2 ≤ 600 and

x1,x2 ,x3 ≥ 0.

- Solve the following game

.

SECTION C – (3 × 10 = 30 marks)

(Q. NO. 20-24)Answer any THREE questions

- Solve the following LPP using Simplex method.

Max Z= 21x1+15x2

Subject to the constraints

x1+2x2 ≤ 6

4x1+3x2 ≤ 12.

- The processing time in hours for the jobs when allocated to the different machines are

given below. Assign the machines for the jobs so that the total processing time is      minimum.

1	 2                 3             4           min

| 1 | 5 | 7 | 11 | 6 | 5 |
| --- | --- | --- | --- | --- | --- |
| 2 | 8 | 5 | 9 | 6 | 5 |
| 3 | 4 | 7 | 10 | 7 | 4 |
| 4 | 10 | 4 | 8 | 3 | 3 |

- Seven jobs A, B,…..G are to be processed on three machines M1,M2,M3 in that order.

The time required for each job is given below

| Job | A | B | C | D | E | F | G |
| --- | --- | --- | --- | --- | --- | --- | --- |
| M1 | 3 | 8 | 7 | 4 | 9 | 8 | 7 |
| M2 | 4 | 3 | 2 | 5 | 1 | 4 | 3 |
| M3 | 6 | 7 | 5 | 11 | 5 | 6 | 12 |

Determine the optimal sequence of jobs that minimizes the total elapsed time and also the idle time of each machine.

- Solve the following game using dominance

Player  B

- Construct a network for the project whose activities and their precedence relation

ship are given below:

A-Initial activity A<B, C, D; B<E; C<F; D<G; E<F; F<G And G-Terminal activity

| Activity | A | B | C | D | E | F | G |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Time in Days | 3 | 6 | 16 | 10 | 8 | 5 | 3 |

Compute (i)     the earliest event time and latest event time

(ii)   the total project duration and the critical path

(iii)  total, free and independent float for each activity